Supervisor Meeting 6

# Venue and Attendees:

Date: 1/11/2018  
Time: 1500 - 1545  
Location: SIS Level 4-6  
  
Attendees: Haonan, Celina Koh, Wendy Tan

Prepared by: Haonan

Vetted by: Jin Lim

# Agenda:

1. Overview of the html version of the front-end design
2. Discussion on the overall system integration
3. Remarks on acceptance and UAT

# Minutes:

## 1. overview of the html version of the front-end design

* Sponsor does not care about the translation from prototype to html, what sponsor care more is about the execution of the system functionalities
* Celina: “A bit of improvement from two weeks ago, but are you aware of the UAT timing?” Contrary to the last sponsor meeting, the current objective shift from pure frontend to overall system
* Pointed out several mistakes and misalignments of the front-end design, including the search bar, use-case of the login by google and login by Facebook, and the display of the bootstrap page.

## 2. Discussion on the overall system integration

* As discussed above, the system integration has not yet been carried out, and time is short, thus it is vital for the frontend and backend to work together and finish the job
* Wendy “the system does not show signs of integration, the mere translation from the low-fidelity prototype to html will not grant you a pass in the acceptance”.
* Spnsors expect at the least the data being imported into the database, and the webpage displaying the track-specific course and pages based on the

## 3. Remarks on acceptance and UAT

* Indicated that the team is lagging the overall progress, sponsors are getting concerned about the team’s efforts.
* Re-scheduled a new meeting time for the showcase of the integration, the backend construction and overall system integration should be done by then.

# To Do List:

1. Display signs of system integration
   1. Tomcat deployment and system integration
   2. Servlet creation and front-end retrieval of information from the front end.
2. Database design – Regan and Jin Lim
   1. To be generated and reviewed by team
3. HTML review
   1. Improve on the system
   2. The overall system