|  |  |
| --- | --- |
| **Date: 21st Feb 2019**  **Time: 1130**  **Venue: SIS GSR 3.5** | |
| **Attendees:** | |
| 1. Celina | √ |
| 2. Haonan | √ |
| 3. Jin | √ |
| 4. Zer Dong | √ |
| 5. Alan | √ |

|  |  |
| --- | --- |
| **Agenda** | |
| **No.** | **Description** |
| 1. | Technical demo of Job Search & Track Search function to sponsors |

Celina has made some comments on the current progress of the project. She mentioned that linking up of the skills to the courses is our top priority for now. The Front-End Team and Back-End Team should do an integration before future meetings, so that we can further value add to the progress of the project

**Comments from the team:**

1. Admin Page summary display is current on live. The clicks by users will be recorded and reflected in the Admin Page.
2. Bugs that were reflected by LARC are fixed accordingly.
3. Using colour banding to highlight the first X number of Jobs (probably top 3) in Related Jobs page.

**Action item:**

1. Linking up of the skills to the courses and tracks.

**The meeting was adjourned at 1200. These minutes will be circulated and adopted if there are no amendments reported in the next three days.**

**Prepared by,**

**Alan**

**Vetted and edited by,  
 Haonan**