|  |  |
| --- | --- |
| **Date: 1st November 2018**  **Time: 1545**  **Venue: SIS Level 4 Room**  **Week: 11** | |
| **Attendees:** | |
| 1. Haonan | √ |
| 2. Celina (LARC) | √ |
| 3. Wendy (LARC) | √ |

|  |  |
| --- | --- |
| **Agenda** | |
| **No.** | **Description** |
| 1 | Overview of the html version of the front-end design |
| 2 | Discussion on the overall system integration |
| 3 | Remarks on acceptance and UAT |

Minutes:

1. Pointed out several mistakes and misalignments of the front-end design, including the search bar, use-case of the login by google and login by Facebook, and the display of the bootstrap page.
2. As discussed above, the system integration has not yet been carried out, and time is short, thus it is vital for the frontend and backend to work together and finish the job
3. Wendy “the system does not show signs of integration, the mere translation from the low-fidelity prototype to html will not grant you a pass in the acceptance”.
4. Sponsors expect at the least the data being imported into the database, and the webpage displaying the track-specific course and pages based on the
5. Indicated that the team is lagging the overall progress, sponsors are getting concerned about the team’s efforts.
6. Re-scheduled a new meeting time for the showcase of the integration, the backend construction and overall system integration should be done by then.

# To Do List:

1. Display signs of system integration
   1. Tomcat deployment and system integration
   2. Servlet creation and front-end retrieval of information from the front end.
2. Database design – Regan and Jin Lim
   1. To be generated and reviewed by team
3. HTML review
   1. Improve on the system
   2. The overall system

**The meeting was adjourned at 1630. These minutes will be circulated and adopted if there are no amendments reported in the next three days.**

**Prepared by,**

**Xu Haonan**

**Vetted and edited by,  
 Jin Lim**