|  |  |
| --- | --- |
| **Date: 5th November 2018**  **Time: 1600**  **Venue: SIS Level 4 Room**  **Week: 12** | |
| **Attendees:** | |
| 1. Celina (LARC) | √ |
| 2. Wendy | √ |
| 3. Jin | √ |
| 4. Regan | √ |
| 5. Zer Dong | √ |
| 6. Ashley | √ |

|  |  |
| --- | --- |
| **Agenda** | |
| **No.** | **Description** |
| 1 | Update sponsors on team progress |

Back-end

* Still running on localhost – will deploy on Wednesday before acceptance
* LARC’s linux based server does not support Mongo DB
* The team has to resort back to mySQL
* LARC is using https while the team is on http
* Enable easy update of track courses from admin side
* Expecting skills gap analysis by Thursday meeting

Front-end

* Differentiation between admin and student user
* Profile picture can be removed
* Under profile, selecting the courses taken will automatically update the skills acquired
* Search bar for track can be changed to dropdown list
* Skills weightage for track, if going by track search there will be some skills that will be more commonly used for more jobs that lead to more career options. - will implement algorithm in Solar to match terms

# To Do List:

1. Project documents, Acceptance Slides, Wiki – Ashley
   1. Updating the team’s progress in preparation for Acceptance
2. Front-end UI – Haonan, Zer Dong, Ashley
   1. Fix issues pointed out by sponsors
3. Backend database – Regan, Jin
   1. Back-end skills analysis
   2. Completion of track search

**The meeting was adjourned at 1630. These minutes will be circulated and adopted if there are no amendments reported in the next three days.**

**Prepared by,**

**Regan Seah**

**Vetted and edited by,  
 Tan Wei Zheng, Ashley**