|  |  |
| --- | --- |
| **Date: 31ST January 2019**  **Time: 14:00**  **Venue: SIS Level 5 room 34** | |
| **Attendees:** | |
| 1. Benjamin Gan | √ |
| 2. Jin | √ |
| 3. Ashley | √ |
| 4. Regan |  |
| 5. Haonan | √ |
| 6. Zerdong | √ |
| 7. Alan | √ |

|  |  |
| --- | --- |
| **Agenda** | |
| **No.** | **Description** |
| 1 | Update Benjamin on team progress |
| 2 | Perform demo of the system |
| 3 | Showcase jodDetails and progress on revenue display |

**Feedback on demo of system:**

* Revenue display got bug, cannot display.
* Admin page fixed, although still static.

During demo, the team ran into another bug where the job details cannot be displayed, prof is concerned about the bugs and testing procedures.

Prof liked the new design of the admin page.

**Action item:**

1. **Next time test before demonstration.**
2. **Finish the job details and skill linking page as fast as possible**
3. **Happy Chinese New Year!**

**The meeting was adjourned at 1440. These minutes will be circulated and adopted if there are no amendments reported in the next three days.**

**Prepared by,**

**Zer Dong**

**Vetted and edited by,  
 Haonan**